Here you go — plain text, ready to copy-paste:

MINUTES OF MEETING (MoM) SWDA HSE REVIEW COMMITTEE MEETING

SOUTH WEST DESIGN AFRICA LTD. (SWDA) SWDA – Renaissance Africa Energy Company (RAEC) Tank Cleaning Project

| Project | Provision of Zero-Man Entry & Auto-Tank Cleaning (ATC/NME), Sludge Treatment, Oil Recovery & Waste Management Services at Selected Renaissance Facilities |
| --- | --- |
| Contract/Tender No. | Renaissance-CW-68582 / CW-515913 |
| Meeting Title | SWDA HSE Review Committee Meeting |
| Date | 1st June, 2026 |
| Venue | SWDA Lagos Office (Conference Room) / [Insert Venue] |
| Time | [Insert Time] |
| Ref. No. | SWDA-HSE-COM-MOM-[XX] |

ATTENDANCE

- Mr. Gliffeth Wonuigwe – Group CEO / Managing Director – SWDA

- Engr. Ned Jessup, P.E. – COO / Executive Director, Ops & Projects – SWDA

- Miracle Maduforo – Senior Project Manager – SWDA

- [Name] – HSE Manager – SWDA

- Moses Ehinor – Lead Entrant Supervisor – SWDA

- [Name] – Renaissance HSE Representative

- [Name] – Document Controller / QA-QC

1.0 PURPOSE OF MEETING

The SWDA HSE Review Committee convened to review HSE performance, compliance status, and outstanding matters on the RAEC Tank Cleaning Project, and to agree corrective/preventive actions ahead of continued Project execution.

2.0 ISSUES REVIEWED

| S/N | Issue | Discussion Summary |
| --- | --- | --- |
| 1 | HSE Incident/Injury Statistics (LTI, TRC, Near-Misses) | Committee reviewed reported statistics for the period; current status against Zero Fatality/Zero LTI target confirmed as [Insert Status]. |
| 2 | Adoption & Compliance – 9 IOGP Life-Saving Rules (LSRs) | Update on LSR rollout across sites; toolbox talk attendance and worker awareness levels reviewed. |
| 3 | Permit-to-Work (PTW) & JHSA Compliance | Audit of PTW/JHSA records across sites; any non-conformances noted and closure actions assigned. |
| 4 | HSE Induction Compliance (Lagos Office & KI Warehouse) | Confirmed induction records up to date for all mobilized/new personnel; gaps identified for [Insert Detail]. |
| 5 | PPE Availability & Compliance | Status of PPE stock, distribution, and site compliance audit results reviewed. |
| 6 | Gas Testing & Equipment Calibration Records | Confirmed calibration status of confined-space/gas-testing equipment across sites. |
| 7 | HSE KPI Performance vs. Targets | Reviewed leading/lagging KPI performance against approved SWDA HSE KPI Targets; areas of shortfall identified. |
| 8 | Community Engagement / Grievance Matters | Update on outstanding community engagement action items (e.g. Utorogu CDC) and grievance log status. |
| 9 | Document Control Status | Confirmed all active HSE documents (Plans, Procedures, Work Plans) are current revisions per the Document Control & Management Review Procedure. |
| 10 | Outstanding Audit/Inspection Findings | Review of open findings from internal/client HSE audits; closure timelines agreed. |

3.0 ACTION ITEMS

| S/N | Action Item | Responsible | Target Date | Status |
| --- | --- | --- | --- | --- |
| 1 | [Action item] | HSE Manager | [Date] | Open |
| 2 | [Action item] | Senior Project Manager | [Date] | Open |
| 3 | [Action item] | Lead Entrant Supervisor | [Date] | Open |
| 4 | [Action item] | Document Controller | [Date] | Open |

4.0 CLOSING REMARKS

The Managing Director thanked Committee members for their input and reaffirmed Management's commitment to sustaining a proactive HSE culture across the RAEC Project. Next HSE Review Committee Meeting scheduled for [Insert Date].

5.0 ENDORSEMENT

These Minutes of Meeting have been reviewed and are hereby endorsed as a true record of the proceedings.

SIGNED: ______________________________ Mr. Gliffeth Wonuigwe Group CEO / Managing Director – South West Design Africa Ltd. (SWDA) Date: ______________________________

(Note: I've populated Section 2.0 with typical HSE review topics based on the documents we've been developing for this project — let me know the actual specific issues discussed and I'll swap them in.)