SOUTH WEST DESIGN AFRICA LIMITED (SWDA)

RAEC 18-TANK ATC/NME TANK CLEANING PROJECT — Contract/Tender No. CW-68582 / CW-515913

LFI CASCADES, LESSONS-LEARNED PROCEDURE & AFTER ACTION REVIEWS

Agbami FPSO & Utorogu Projects — Drawn from SWDA-HSE-MOM Quarterly Reviews

| RAEC Capability Assessment Reference | Item 5.1(f) (also 9.1(c)-1, 9.1(c)-2, 9.1(d)) — "How is learning from incidents, events, non-conformities and good practices from internal and external sources incorporated into risk assessments and their review?" |
| --- | --- |
| Requested Evidence | LFI Cascades, Lessons Learned Procedures & After Action Reviews (AARs) for Agbami or Century or Utorogu Projects, endorsed by MD |
| Assigned To | Miracle Maduforo (Project Manager — Field Supervisor) |
| Document Date | 06 August 2026 |

SWDA's Lessons-Learned loop runs through two channels: (1) project-level Learning From Incidents (LFI) cascades captured during and after each campaign, and (2) the quarterly HSE-MS Review Meeting, which formally logs near-misses, root causes and corrective actions (SWDA-HSE-MOM series). This document reproduces the LFI Cascade Procedure, a Lessons-Learned Register drawn from actual quarterly review minutes, and a completed After Action Review (AAR) for the Agbami FPSO 4th Campaign.

# 1.0  LFI Cascade Procedure (Summary)

- Any incident, near-miss, or non-conformance is logged in the Site Incident/Near-Miss Register by the Lead Field Supervisor within 24 hours.

- Root cause is determined by the responsible Field Supervisor, reviewed by the On-Site HSE Officer, and an owner/due-date is assigned for corrective action.

- The finding and corrective action are cascaded to all site personnel via toolbox talk within one week, and formally tabled at the next HSE-MS Quarterly Review Meeting for company-wide learning.

- Closure of the corrective action is verified by the Regulatory Compliance Manager and recorded in the quarterly Minutes of Meeting (MoM).

# 2.0  Lessons-Learned Register — Drawn from SWDA-HSE-MOM Quarterly Reviews

| Quarter | Finding | Root Cause | Corrective Action / Learning Cascaded |
| --- | --- | --- | --- |
| Q3 2025 | Two near-miss reports: housekeeping in sludge staging areas | Inadequate bunding and signage at staging areas | Improved bunding/signage installed; cascaded to all Field Supervisors (Action closed 31 Oct 2025) |
| Q4 2025 | One near-miss: dropped-object incident during equipment staging | Inadequate exclusion-zone barricading | Barricading/exclusion-zone improvement at all equipment staging areas; briefed to all crews (Action closed 31 Jan 2026) |
| Q4 2025 | PPE non-conformance: expired safety-harness inspection tags | Harness inspection interval not tracked centrally | Full harness inventory re-inspected and re-tagged; tracked centrally going forward (Action closed 31 Jan 2026) |
| Q1 2026 | Zero incidents / zero near-misses — first such quarter on record | N/A — positive outcome | Reinforced mandatory near-miss reporting culture; commended to all site teams at Quarterly Review |
| Q2 2026 | One near-miss: minor slip hazard during pre-mobilization site walk | Wet surface, not immediately flagged | Immediate housekeeping correction; reinforced pre-walk hazard-spotting in RAEC mobilization toolbox talks |

Source: SWDA-HSE-MOM-2025-Q3 through SWDA-HSE-MOM-2026-Q2, HSE-MS Quarterly Review Meeting Minutes.

# 3.0  After Action Review (AAR) — Agbami FPSO Tank Cleaning (4th Campaign)

| Project | Agbami FPSO Tank Cleaning (4th Campaign) — SWDA-HSE-FPS-TCO-012, Client: Chevron Nigeria Limited |
| --- | --- |
| Period | 2024/2025 Campaign |
| What was planned? | Full-scope tank cleaning, sludge removal and waste management across the scheduled cargo tanks, targeting zero LTIs and full environmental compliance. |
| What actually happened? | 15,216–16,475 Man-Hours Worked; zero work-related Lost Time Injury; one Health-related (non-occupational) incident, unrelated to operational or procedural failure; full task completion. |
| Why did it happen? (root cause of the one deviation) | The single Health-related incident was assessed as personal/non-occupational in nature and not attributable to a gap in SWDA's controls or procedures. |
| What will SWDA do differently next time? | Continue pre-mobilization medical fitness screening; maintain the CSE rotation and rest-break discipline that supported the zero-LTI outcome; carry the same core team (Miracle Maduforo, Maxwell Wonuigwe, Joseph Krobiri, Moses Ehinor) forward given their demonstrated campaign performance. |
| Facilitated by | Maxwell Wonuigwe (On-Site HSE Officer), reviewed with Joseph Krobiri (Lead Field Supervisor) |

# 4.0  After Action Review (AAR) — Utorogu (NEPL, Acid Stimulation & Coiled Tubing, 2024)

| Project | Acid Stimulation & Coiled Tubing Operations — SWDA-HSE-AST-CTO-014, Client: NNPC E&P Limited (NEPL) |
| --- | --- |
| Period | 2024 |
| What was planned? | Complete technical scope for acid stimulation and coiled tubing intervention at Utorogu, Delta State, with zero LTIs. |
| What actually happened? | 15,216 Man-Hours Worked; zero LTIs; strong equipment reliability and uninterrupted operations; complete technical objectives achieved. |
| What will SWDA do differently next time? | No corrective actions required from this campaign; reinforced as a benchmark for equipment reliability planning on future well-intervention-adjacent work. |
| Facilitated by | Engr. Rori Wekpe, P.E. (Engineering Manager), reviewed with Miracle Maduforo (Project Manager) |

Note on Century: SWDA's records confirm a management site visit and pre-mobilization inspection were carried out at the Century project site (referenced in HSE-MS Quarterly Review minutes), but a completed AAR record specific to Century was not located in the documents reviewed for this pack. This is flagged back to the internal team for completion rather than reconstructed here.

# 5.0  MD Endorsement

I, Gliffeth Wonuigwe, Group CEO / Managing Director of South West Design Africa Limited (SWDA), endorse the LFI Cascade Procedure, Lessons-Learned Register, and After Action Reviews set out above as an accurate account of SWDA's continuous-improvement practice.

SIGNED: ______________________________

Gliffeth Wonuigwe — Group CEO / Managing Director, SWDA Limited

Date: 06 August 2026